PROJECT 10

Financial Market ETL Pipeline

Apache Airflow  |  Azure Blob Storage  |  Snowflake  |  Tableau

| Student | Ibraheem — Computer & Systems Engineering |
| --- | --- |
| University | Zagazig University — Class of 2028 |
| Project | Project 10 — Multi-Cloud ETL Pipeline |
| Date | June 2026 |
| Status | Completed — All 5 Milestones |

# 1. Project Overview

This project implements a production-grade, multi-cloud ETL pipeline that ingests real-time financial market data, processes it through a modern data warehouse, and visualizes insights through an interactive BI dashboard.

## 1.1 Technology Stack

| Layer | Technology | Role |
| --- | --- | --- |
| Ingestion | Apache Airflow (Docker) | Workflow orchestration |
| Data Source | Alpha Vantage API | Real-time stocks & forex |
| Raw Storage | Azure Blob Storage | Cloud data lake |
| Warehouse | Snowflake FINANCIAL_DW | 3-layer DW architecture |
| Visualization | Tableau Desktop | Interactive BI dashboard |

## 1.2 Data Pipeline Flow

Alpha Vantage API  -->  Airflow DAG (etl_pipeline)

Task 1: ingest     - Fetch stock & forex data with rate-limit handling

Task 2: load_raw   - Upload JSON to Azure Blob Storage

Task 3: transform  - Load & transform in Snowflake

Task 4: validate   - Data quality checks

-->  Azure Blob: financial-raw/financial/raw_YYYYMMDD_HHMMSS.json

-->  Snowflake: RAW --> STAGING --> ANALYTICS

-->  Tableau Dashboard: Financial Market Dashboard

# 2. Milestone 1 — Data Collection & Storage

## 2.1 Data Sources

Two categories of financial data collected from Alpha Vantage API (free tier, 25 req/day):

- Stock Daily Prices: AAPL, GOOGL, MSFT, AMZN, TSLA

- Forex Exchange Rates: EUR/USD, USD/EGP, GBP/USD

## 2.2 Azure Configuration

| Setting | Value |
| --- | --- |
| Resource Group | etl-project-rg |
| Storage Account | rawdataaamaria |
| Container | financial-raw |
| Region | West Europe (UAE North blocked on Student subscription) |
| Blob Pattern | financial/raw_YYYYMMDD_HHMMSS.json |

# 3. Milestone 2 — Snowflake Data Warehouse

## 3.1 Three-Layer Architecture

| Schema | Tables / Views | Purpose |
| --- | --- | --- |
| RAW | STOCKS, FOREX | Raw ingested data — no transforms |
| STAGING | STOCKS_CLEAN, FOREX_CLEAN | Cleaned + computed fields: PRICE_CHANGE, CHANGE_PCT, DAILY_RANGE, TYPICAL_PRICE, SPREAD |
| ANALYTICS | DAILY_STOCK_SUMMARY, STOCK_COMPARISON, FOREX_RATES | Business-ready views for Tableau |

## 3.2 Snowflake Connection

Account:   yhzjeyv-vc91298

User:      HIMASHAABAN

Database:  FINANCIAL_DW

Warehouse: ETL_WH  (X-Small, auto-suspend 60s)

Role:      ACCOUNTADMIN

# 4. Milestone 3 — End-to-End Pipeline

## 4.1 Final DAG: etl_pipeline

ingest  ->  load_raw  ->  transform  ->  validate

| Task | Description |
| --- | --- |
| ingest | Fetches API data with 13-second delays between calls (rate limit handling) |
| load_raw | Reads latest JSON from Azure Blob and inserts into Snowflake RAW tables |
| transform | Rebuilds STAGING tables with CREATE OR REPLACE TABLE using computed metrics |
| validate | Row count checks on RAW and STAGING — raises error on empty tables |

## 4.2 Schedule

- Runs every weekday at 18:00 UTC (after NYSE market close)

- Retry policy: 1-2 retries with 5-minute delay on failure

- Manual trigger available via Airflow UI or CLI

# 5. Milestone 4 — Dashboard & Monitoring

## 5.1 Tableau Dashboard Charts

| Chart | Type | Insight |
| --- | --- | --- |
| KPIs | Bar Chart | Average close price per stock |
| Price Over Time | Line Chart | Historical closing prices — AAPL, AMZN, TSLA |
| Volume Bar | Stacked Bar | Trading volume by stock colored by signal |
| Signal Distribution | Pie Chart | Buy / Sell / Strong Buy / Strong Sell breakdown |
| Forex Rates | Text Table | EUR/USD, GBP/USD, USD/EGP with spread type |
| Price Change % | Bar Chart | Average daily price change % per stock |

# 6. Challenges & Solutions

| # | Challenge | Solution |
| --- | --- | --- |
| 1 | Duplicate DAG ID between weather_to_azure.py and financial_to_azure.py | Removed legacy file and cleared __pycache__ |
| 2 | Airflow tasks stayed in queued state (Scheduler issue) | Used airflow tasks run --local to execute without Scheduler |
| 3 | XCom data lost between separate task runs | Replaced with single end-to-end Python script |
| 4 | Alpha Vantage rate limit: 25 req/day, 1 req/sec | Added time.sleep(13) between all API calls |
| 5 | Snowflake 404 error with account ID OC94897 | Corrected to yhzjeyv-vc91298 from browser URL |
| 6 | Azure UAE North region blocked on Student subscription | Switched to West Europe region |
| 7 | Duplicate rows in Snowflake after multiple runs | Used CREATE OR REPLACE TABLE AS SELECT DISTINCT * |

# 7. Conclusion

This project successfully implemented a complete, production-grade multi-cloud ETL pipeline for financial market data, covering all five project milestones:

- Milestone 1: Automated data ingestion from Alpha Vantage API into Azure Blob Storage

- Milestone 2: Three-layer Snowflake data warehouse (RAW -> STAGING -> ANALYTICS)

- Milestone 3: End-to-end Apache Airflow orchestration with error handling

- Milestone 4: Interactive Tableau dashboard with 6 financial visualizations

- Milestone 5: Complete technical documentation with architecture diagrams

The pipeline tracks real market data for 5 stocks and 3 forex pairs, running automatically every weekday after market close. The system demonstrates industry-standard data engineering practices and multi-cloud integration.

Project 10 — Financial Market ETL Pipeline  |  Zagazig University  |  June 2026